Risk Assessment

Business Risk:

* *Something affecting individual developing product…*

?[Spending too long on project results in poorer grades elsewhere]?

* Analyse:
  + Unlikely
* Address:
  + Balance time between modules with schedule, time management.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Discription of risk | Discription of impact | Likelihood rating | Impact rating | Preventative actions |
| Illness or accident | Could case project deadlines to be missed and cause delays in completion | Low | High | Take greater precautions to ensure personal health and safety. |
| Poor time management | A lack of time could cause the final product to be unfinished and/or inadequately tested. | Medium | High | Schedule deadlines for project, and regularly revisit schedule to review progress and remodel time plan. |
| Failure to acquire participants for surveys/interviews | Could cause an inability to conduct important research for the project resulting in a final product that is unfit for its target demographic. | Low | High | Diversity the methods used to attract participants for surveys and interviews to ensure enough participants are available for the required research to be conducted. Methods can be diversified by using more than one website for advertising surveys and asking suitable people in person from more than one place for interviews. |
| Failure to acquire required information | If suitable research articles and journals do not exist there could be a lack of research available relavent to the project. | Low | High | Use multiple sources, such as online websites and research sections in public librarys, to ensure a sufficient number of relavent studies can be found for the research section of the project. |
| Inadequate testing |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |